# Phase 2 Product Requirements Document (PRD)

# 1. Product Overview

Product: Emergency Response & Dispatch Coordination System.
Goal: Enable admins to log incidents, assign responders, dispatch units, and track them in real-time.
Outcome: Reduce response time and improve coordination.

# 2. Scope for Phase 2

Includes: APIs, databases, authentication, message queue, assignment logic, tracking.
Excludes: Full UI, advanced analytics, mobile apps.

# 3. Core Features

Authentication System (JWT)
Incident Management (CRUD + status)
Dispatch System (vehicle assignment)
Real-time Tracking (GPS updates)
Hospital Management (beds + ambulances)
Message Queue Events

# 4. User Stories

Admin logs incidents and assigns responders.
Driver sends location updates.
Hospital admin updates bed availability.

# 5. Functional Requirements

Incident creation with name, type, location, notes.
Assignment logic using availability + nearest unit (Haversine).
Vehicle tracking with lat/long/timestamp.
JWT authentication and role-based access.

# 6. Non-Functional Requirements

Performance: <2s response.
Security: JWT + HTTPS.
Scalability: Modular architecture.
Reliability: Message queue retry.

# 7. System Architecture

Services: Auth, Incident, Dispatch, Tracking, Hospital, Message Broker.
Architecture Style: Modular Monolith (can evolve to microservices).

# 8. API Requirements

Auth: POST /auth/register, POST /auth/login
Incident: POST /incidents, GET /incidents/:id, PUT /incidents/:id/status
Dispatch: POST /vehicles/register, GET /vehicles
Tracking: POST /vehicles/:id/location
Hospital: GET /hospitals, PUT /hospitals/:id/beds

# 9. Technology Stack (FINAL)

Backend: Node.js + Express
Database: PostgreSQL
ORM: Prisma
Authentication: JWT
Message Queue: RabbitMQ
Realtime: Socket.IO (optional) or polling
Testing: Postman
Deployment: Docker (optional)

# 10. Milestones

Week 1: Setup + Auth
Week 2: Incident + Dispatch APIs
Week 3: Tracking + Queue + Integration

# 11. Success Criteria

Incident created → responder assigned → vehicle tracked → incident resolved.

# 12. Risks

Overengineering microservices.
Realtime complexity.
Message queue bugs.

# 13. Deliverables

Working backend APIs.
Database implementation.
Postman collection.
Documentation.